QUOTE SUBMISSION

XYZ TRADES COMPANY

a

Pammi and Naresh Virmani

2/17 Frederick Hornsby NSW 2076

Dear Pammi and Naresh,

Thank you for inviting XYZ Trades Company to tender for the job at 2/17 Frederick Street, Hornsby. We are pleased to provide a detailed proposal outlining our suggested specifications and the scope of work involved in this project. We believe we have the skills to accomplish your goals and most importantly fulfil the specific needs and desires of your family.

XYZ Trades Company, our focus is on YOU and what YOU want to achieve. We pride ourselves on forging strong, lasting relationships, which help us to continue to thrive and develop. Our desire to work closely with those who share the same vision and values is why many of our clients have a multiple project history. Exceeding client expectations has resulted in continual repeat business within the local area, which means we are building a foundation not only for our business but also for our　community.

XYZ Trades Company has a long-standing reputation for delivering excellence in both service and workmanship. Our systems, processes and project management software are an integral part of the business and they allow our clients to be actively involved in the entire process from conception right through to completion. Working with us means you will not just have a successful journey, you will also have the support and guidance you need to feel confident about your new build.

If you would like to see more of our recent projects, please view our social media platforms. Should you need to discuss anything in further detail, please do not hesitate to contact me directly on 0416 221 715.

Thank you again for the opportunity to become part of this exciting journey.

Yours sincerely,

John Citizen

Director

John Citizen

XYZ Trades Company

123 Central Road, Anywhereville VIC 2000

P: 123 456 789

E: john@xyzTradescompany.com.au

www.xyzTradescompany.com.au

C O N T E N T S

Company Profile                                                                                           4

Online Project Management System                                                            5

Owner Details                                                                                               6

Quotation Description                                                                                   7

Observations and Exclusions                                                                      15

Terms and Conditions                                                                                 16

Finishing Selections                                                                                    17

COMPANY PROFILE

Humble Beginnings…

XYZ Trades Company was established in 2009 by Founding Director Brendan Charles Deguara. Brendan has a long family history in the Trades industry and after attaining his contractors Licence, he decided to capitalise on over 10 years of solid experience thus creating XYZ Trades Company. The combination of skills Brendan has harnessed in his past and present roles gives him the expertise to manage and oversee all projects through to successful completion.

COMMITTED TO EXCEEDING EXPECTATIONS

It is through Brendan’s experience and leadership, along with a hand picked team of qualified Tradesmen and Professionals that XYZ Trades Company is able to offer a complete Trades service of exceptional standards. The comprehensive range of services offered is tailored closely to your development and construction needs. From timing, planning and cost, to design, workmanship and quality, XYZ Trades Company is committed to exceeding expectations in all facets of the work.

PASSION FOR PERFECTION

XYZ Trades Company has a passion for perfection. We see great value in focusing on the finer details that can make a big difference to the end result. Our commitment to quality design and craftsmanship mean projects are always delivered to an exceptional standard.

At XYZ Trades Company, the focus is on YOU and what YOU want to achieve. This means we take the time at the start of each project to really understand your vision and needs. We apply our extensive knowledge and skills to produce outstanding results that are reflective of your taste and suited to your lifestyle. Our client focused service means we are there for you every step of the way and our approach is open which means you will always have the support and guidance you need.

Making your house a HOME…

XYZ Trades Company truly believe your home should be a collection of what inspires you.

It should tell a story about who you are and what you love. XYZ Trades Company has the tools to transform your house into the HOME you have always wanted.

ONLINE PROJECT MANAGEMENT

WE KEEP YOU IN THE LOOP

Our simple online system lets you track the progress of your project with a click of a button, or early communicate with our team 24/7. It’s that easy.

TRACK PROJECT RUNNING TOTAL

Keeping track of how much money you have spent on your project is important. You can now easily View a categorized list so that you know exactly where each expense came from.

UPDATED CALENDER

View the detailed calendar that tracks current project status, upcoming events, and important dates. Keeping yourself informed of the construction schedule has never been so easy!

SHARE YOUR PHOTO ALBUM

We keep you up to date on your project with a customized photo album. Share progress photos with your friends and family on your favorite social media sites!

EASY VARIATION APPROVAL

No more driving to the tradesmans office or finding a fax machine to approve that time critical variation request With 24/7 web-based access, you can approve your variations from any connected device.

Communication is key…

OWNER DETAILS

OWNER                                                                          Pammi & Naresh Virmani

CURRENT ADDRESS                                                    2/1276 Pacific Highway, Turramurra

PHONE                                                                           Not supplied

EMAIL                                                                             pammivirmani@hotmail.com

MAIN CONTACT                                                            Pammi Virmani

JOB DESCRIPTION

SITE ADDRESS                                                              2/17 Frederick Street, Hornsby 2077

MUNICIPALITY                                                               Hornsby

DEVELOPMENT APPLICATION #                                  A1634343

BASIX CERTIFICATE #                                                  877265S

TRADE	                                                                        John Citizen

AUSTRALIAN BUSINESS #                                            12 132 267 522

CONTRACTORS LICENCE #                                          209636C

ADDRESS                                                                       123 Central Road, Anywhereville VIC 2000

PHONE                                                                            123 456 789

EMAIL                                                                              john@xyzTradescompany.com.au

QUOTATION DESCRIPTION

Thank you for your time and for this opportunity. Please see below Quotation for your

perusal which has been comprised from documentation supplied by:

- Drawings by Custom Home Designs Proposed Residence Dated 2 June 2017 Amendments A27/06/17 Sheet Number 0110, Job Number 1708

- Accompanying Engineers Documents supplied by Danmor Consulting Engineers Dated 9/02/18, S01S13

- Cost Inclusions and Project Sum Totals provided by Custom Home Designs Microsoft Word Document

- Hornsby Council 149 Certificate, Pages 113

- Bore Hole Report Supplied by AW Geotechnical Pty Ltd Dated 4 August 2016, Pages 111

- Sewer Diagram supplied by Sydney Water Corporation, Pages 2 of 2,

- Hydraulic Drawings supplied by Danmor Consulting Engineers Dated 21/02/18, Pages ST01ST03

PRICE BREAK DOWN (CHOOSE THE ASPECTS APPLICABLE)

STA

SITE ESTABLISHMENT AND PRELIMINARIES

Work that is Completed Prior to Onsite Activities PRELIMINARIES

Work that is Completed Prior to Onsite Activities

Description

- Provide Home Owners Warranty Insurance for Project Value to be issued at Contract Stage.¥

- Provide Establishment of Site for Duration of Project with the Inclusion of Site Fencing and Protection Mesh, Silt Fencing Requirements, Site Signage, Storage Facility of Tools and Materials and Onsite Office Facility.

- Include Amounts for Council Permits for Project Compilation.

- Provide Surveyor at Commencement and upon Completion of Project.

- Provide weekly Serviced Toilet Facility for Project Duration.

- Incorporate Occupational Health and Safety System and maintain through out Project Duration. Provide Traffic Control Measures for Driveway Entry of Vehicles Leaving and Entering Site.

DEMOLITION AND DISMANTLE

Work associated with dismantling the existing house and clearing the site in preparation for the new works

Description

- Allow to disconnect electrical, gas and water services to existing dwelling onsite and safely

- make good for re-use.

- Allow to safely dismantle, demolish, recycle and remove excess materials from site.

- 2

- Allow removal of all topsoil and vegetation from site surface to new house layout.

- Removal of all demolition debris off site using truck and trailer.

EARTHWORKS

Preparation of the Ground Prior to Pouring Concrete

Description

- Allow to excavate footings to new house layout, alfresco dining area, double garage, rain water tank areas and side paths for retaining wall on southern elevation.

- Prepare underside of slabs with cut levels to desired finished floor levels.

- Supply and grade sand blinding layer and compact.

- Remove excess materials from site via truck and trailer.

CONCRETE SLABS AND FOOTINGS

Work associated with Pouring the Ground Floor Slabs and Footings

Description

- Supply and install formwork to raft slab layout with inclusions of stepdowns to garage slab, alfresco area and external paths to southern boundary and front entrance to dwelling.

- Supply and install formwork to deep edge beam detail to northern elevation where necessary.

- Supply and install plastic waterproof barrier to underside of slab with sealed lapped taped joins.

- Supply and install 4 L12 trench mesh and 3 L12 trench mesh to trenches where necessary with R 10 ties and N12 bar.

- Supply and install SL82 mesh to all external and internal slabs.

- Supply trench mesh to planter boxes and piers.

- Supply and install 32MPA concrete via concrete pump to new house slab with 20mm stepdowns to wet areas, garage step down, planter box footings, front and rear patios, water tank storage and alfresco area.

- Control, manage and excess waste to be recycled and removed from site.

PEST CONTROL MEASURES

The Inclusion of Termite Barriers prior to Timber Work Installation

Description

- Supply and install perimeter termite protection to new concrete slab prior to timber frames

- installed.

- Supply and install termite barrier collars to all penetrations in concrete slab.

- Supply compliance certificate for project.

STRUCTURAL STEEL

The Inclusion of Offsite and Onsite Supply, Fabrication and Installation of Steel work

Description

- Supply and install 89x89x6mm primed steel posts with base plate and connection detail as per Engineers specifications.

- Supply and install galvanised T-bar lintels as per Engineers specification and layout.

- Supply and install 250UB37 structural beam to support 2nd Storey framing.

- Allow to fabricate connection details with base plate and stiffeners offsite.

- All post connections to slab connection with chemical anchors.

FRAMING CARPENTRY

The Installation of Timber Frame Structure

Description

- Supply and install 90x45mm H2 treated pine with frames secured with galvanised fixings externally and internally to new house layout.

- Secure all frames with strap bracing to top and bottom plates and diagonal bracing for racking.

- Supply and install appropriate timber lintels to all window and door openings.

- All frames to be secured to slab with sleeve bolts and checked for square, plumb and level prior to 1st floor frame install.

- Supply and install engineered designed first floor frame as per member schedule from termite protected materials.

- Supply and install internal blocking for floor joist stiffening.

- Supply and install particle board platform flooring secured with flooring adhesive and galvanised fixings.

- Supply and install fibre cement tongue and groove sheet flooring with flooring and adhesive and galvanised fixings to bathroom and ensuite.

- Supply and install roof rafters to lower roof to ground floor including areas rumpus, bathroom and part of dining room, alfresco, part of family room, front entrance, garage and part of home office, media room and laundry.

- Supply and install ceiling joist framing to ground floor sloping roof design to create flat ceilings

- throughout.

- Supply and install 90x45mm H2 treated pine with frames secured with galvanised fixings externally and internally to new house 2nd storey layout.

- Secure all frames with strap bracing to top and bottom plates and diagonal bracing for racking.

- Supply and install appropriate timber lintels to all window and door openings.

- All frames to be secured to floor framing with galvanised screw fixings and checked for square, plumb and level prior to roof frame install.

- Supply and install H2 treated pine roof trusses to 2nd storey layout.

- Supply and install all diagonal bracing, tie downs and proprietary fixings as per truss manufacturer guidelines and specifications.

- Secure all framing and tie downs with galvanised fixings through out.

SCAFFOLDING

The Inclusion of Scaffolding to ensure an Efficient and Safe Workplace

Description

- Supply and install temporary scaffold for various trades for job duration. Scaffold to beinstalled with kickboards and foot protection

LIFTING DEVICES

Crane Hire and Mobile Lifting Devices Inclusions

Description

- Allow multiple crane lifts to install structural steel, 1st floor framing, platform flooring, 2nd  storey wall and roof framing.

WINDOWS

Description

- Supply and install glazed aluminium windows in residential section with timber reveals, flyscreens, all hardware, frame tape, flashings and Basix compliance glass. All windows to be secured with screw fixings packed plumb, square and level.

ROOF WORK

The Inclusion of Multiple M

aterials to Ground and 1st Floor Roofing Trade

Description

- Supply and install Colorbond fascia to ground floor roof outline.

- Supply and install Colorbond quad gutter with downpipes and fittings.

- Supply and install H2 treated pine battens with blanket insulation.

- Supply and install corrugated Colorbond roof sheeting to lower ground roof outline.

- Supply and install custom boxed gutters, flashings, trays and capping in Colorbond materials.

- Supply and install Colorbond fascia to first floor roof outlin

- Supply and install Colorbond quad gutter with downpipes and fittings.

- Supply and install roof iron to valleys to 2nd storey roof.

- Supply and install sarking to 2nd storey roof with 40x40mm battens to suit terracotta roof tiles.

- Supply and install terracotta roof tiles to 2nd storey layout with all ridge capping bedded and pointed in colour matched Flexipoint.

- Supply and install H2 framing to create flat eaves to ground floor and first floor roof frame.

- Supply and install fibre cement eaves sheets with Lumex joining mould to all joints fixed with galvanised fixings.

- Supply and install 20x20mm pre primed timber bead to wall and eave sheet junction

EXTERNAL CLADDING BRICKWORK

Description

- Supply and install breathable Trades paper to external wall frames.

- Supply and install common brickwork to ground floor layout with appropriate damp proof course, weep holes, brick ties and flashings.

- Allow to brick in and leave window and door openings to ground floor layout.

- Supply and install brickwork to garage layout with engaged piers.

- Extend brickwork stormwater tank area, alfresco area, front door area and northern elevation to extend to 2nd storey eaves.

- Supply and install 230mm common brickwork to planter boxes to garage and front patio.

- Supply and install 190mm blockwork to retaining wall with clean out blocks and appropriate reinforcement.

- Supply and install 10mm sand and cement render to all external brickwork including external walls to ground and 2nd storey, garage, planter box and piers.

- Cut in all weep holes, expansion joints, damp proof course and expression lines.

EXTERNAL CLADDING WEATHERBOARDS

Description

- Supply and install breathable Trades paper and relevant flashings to external single skin to 2nd storey.

- Supply and install 40x20mm pre primed treated pine internal and external stop beads for weatherboards.

- Supply and install Weathertex cladding 200mm prime lock smooth to 2nd storey with joiners to all butt joints.

INSULATION

Description

- Supply and install R1.5 thermal insulation to all external walls to ground and first floor.

- Supply and install R3.0 roof insulation to 2nd storey roof areas.

- Supply and install R2.0 thermal insulation to ground floor roof areas.

INTERNAL LININGS

Description

- Supply and install 6.5mm fibre cement villaboard to ground floor alfresco ceiling and 2nd storey balcony ceiling.

- Supply and install 10mm plasterboard ceiling fixed with adhesive and screws to all ceilings to ground floor and 2nd storey.

- Supply and install 6.5mm fibre cement wall lining secured with galvanised clouts to wet areas that include downstairs bathroom, ensuite, powder room and laundry and 2nd storey bathroom and ensuite walls.

- Supply and install 10mm plasterboard to all walls to ground floor and 2nd storey layout.

- Supply and install set plaster reinforced corners to all external wall joints throughout.

- Plaster set all joints flush and sand for painting. Plaster set all wet area walls for paining.

- Supply and install 90mm cornice detail to all wall and ceiling junctions including bulkheads to cabinetry.

WET AREAS

Description

- Supply and install physical barrier to all doors entries and shower screens to all wet areas including downstairs laundry, powder room ensuite and bathroom.

- Supply and install physical barrier to all doors entries and shower screens to all wet areas including 2nd storey bathroom and ensuite.

- Supply and install primer and then 2 additional coats of waterproofing membrane to the above

- areas.

- Supply and install waterproof membrane to 2nd storey bedroom 2 balcony.

TILING TRADE

Description

- Supply and install screed to bathroom, ensuite, powder room and 2nd storey bathroom and ensuite to fall to floor wastes.

- Supply and install and grout floor tiles to above.

- 6

- Supply and install wall tiles to bathroom and ensuite to ground floor and 1st floor to 1200mm high and 1800mm high to showers. Grout all joints.

- Supply and install tile skirting to powder room and laundry and grout all joints. Supply and install tiling to downstairs kitchen, family room< dining and entranceway. Grout all tile joints.

- Silicone seal all wall and floor junctions.

- Supply 104m2 of tiles with supply of $4,500.00

- Tile supply floor $1,800.00, tile supply walls $2,000.00

CARPENTRY INTERNAL

Installation of Trim, Doors and Stairs

Description

- Supply and install 6 hollow core doors with pre primed 110mm door jambs secured with stainless steel hinges and door furniture. Allowance of $50/door for door handle.

- Supply and install main bedroom double rebated doors with pre primed 110mm door jambs secured with stainless steel hinges and door furniture. Allowance of $50/door for door handle.

- Supply and install 1200mm front entrance door with allowance of $500 for door supply and $100 for door lock.

- Supply and install pre primed 90x19mm skirting, 40x19mm architrave to all doorways, windows and floor and wall junctions.

- Supply and install 4 hollow core doors with pre primed 110mm door jambs secured with stainless steel hinges and door furniture to 2nd storey. Allowance of $50/door for door handle.

- Supply and install 4 hollow core cavity sliders with stainless steel door hardware.

- Allowance $50/ door handle.

- Supply and install pre primed 90x19mm skirting, 40x19mm architrave to all doorways, windows and floor and wall junctions.

- Supply and install 4 hollow core doors to upstairs linen with door catches and stainless hardware. Allowance $50/ door handle

- Supply and install timber stairs and balustrade to entrance and 2nd floor access. Allowance $6,000.00

PLUMBING TRADE

Description

- Disconnect all services from existing house for demolition.

- Upgrade existing drainage in 100mm DWV to the boundary and extend to new drainage points required to ground floor kitchen, laundry, powder room, ensuite, bathroom and stack work to acess 2nd storey.

- Extend drainage to service 2nd storey bathroom and ensuite.

- Provide hot and cold water service to the above areas.

- Supply and install Rinnai 32 hot water fitted externally.

- Install gas service to hot water service, gas bayonets x 2 internally, gas stove and BBQ point to alfresco area.

- Supply and install new Stormwater drainage as per hydraulic plans including pits, 5000L water tank with pump and 1 additional tap to be installed to outside laundry. Rainwater tank to be fitted with first flush device and overflow discharged to easement.

- Fit off all wet areas including bathrooms, powder room, laundry and kitchen.

PAINTING TRADE

Description

- Prepare and patch all works prior to applying 1 sealer coat and 2 finish coats of wall and ceiling paint to new areas of works internally.

- Prepare and patch all woodwork prior to applying 3 coats of acrylic semi gloss to all trim including beading, architraves, skirting, doors and door jams.

- Prepare and patch all works prior to applying 1 sealer coat and 2 finish coats to all eaves and beading externally to roof areas.

- Prepare and patch all works prior to applying 1 sealer coat and 2 finish coats to all parapets and finished rendered walls to all external areas.

- Prepare and patch all works prior to applying 1 sealer coat and 2 finish coats of ceiling paint to alfresco ceiling.

TRADE ASSOCIATED ALLOWANCES

Amounts included to cover Trade costs due to lack of information submitted to attain accurate Quotation

Description

- Allow $30,000.00 to supply landscaping to external areas to cover paving to paths, tiling Alfresco area, planting to planter boxes, turf etc.

- Plumbing fixtures supply including tapware, baths, toilet suites, bathroom accessories etc.  $14,000.00

- Supply light fittings, fans, exhaust etc $12,000.00

- Supply and install kitchen, laundry and bathroom cabinetry.

- Allowance for cabinetry for project $40,000.00

- Supply kitchen appliances allowance for project $10,000.00

- Supply and install ducted air conditioning to ground floor and 2nd storey.  Allowance for supply and install $20,000.00

- Supply and install carpet to rumpus, main bedroom, media room and home office also 2nd storey floor areas less wet areas. Allowance $12,000.00

- All electrical works as allowance $15,000.00 for labour and materials. Further information required.

- Supply and install electronic panel garage door with 2 remote controls.

FINAL CLEAN

Description

- Provide professional house clean internally through out including window frames, glass, all bathrooms, kitchen and laundry and all floors cleaned.

PROJECT MANAGEMENT AND ONSITE COSTS

Description

- Provide ongoing labour to shift materials throughout project and to maintain materials storage onsite. Provide ongoing labour to maintain safe and clean workplace for project duration.

- Provide rubbish removal facility for excess materials for project duration.

- Provide supervision and co ordination of all trades for project duration.

- Oversee onsite management of trades, materials, schedule, storage and waste.

- Enforce safety systems onsite and provide daily updates to project management software.

- Provide detailed access to project management software to give client access to all aspects of the build process. Liase with owners and onsite workers updated and relevant information.

- Provide project admin of all accounts to maintain progress onsite.

- Liase with local authorities including certifier, engineer and draftsman where necessary.

- Facilitate fortnightly site meetings with owner and supervisor.

- Supply all relevant compliance certificates at the completion of the project.

- Liase with custom homes design for project duration regarding on going clarification of materials choices and selection criteria.

TOTAL PRICE: $1,142,232.00

OBSERVATIONS & EXCLUSIONS

We have reviewed the submitted documentation and below are some observations that need to be noted:

- The Architectural and Engineering documents show conflicting information of a concrete balcony over the main bedroom

- The Engineers documents showing metal roofing material has been opted and included

- The Excavation Trade allowance of $5,000.00 has been included as requested but may need additional funds to complete the requested works

- All Allowance figures shown are exclusive of GST

- Electrical Trade requires significant further information and design requirements to accurately price.

Please be aware the following is not included in the final Quotation price:

- Tree and significant stump removal!

- Asbestos removal if found in existing dwelling to be demolished!

- Cost incurred by Certifier, Architect, Designer fees or Engineer. This includes referral to bore hole report and the soil condition once exposed after house demolished and soil exposed

- Upgrade of services in existing driveway: it is expected that gas, water and electrical services will be provided from corner of new house set out and supplied by others

- Replacement or inclusion of existing fences

- Upgrade, alteration or extension of existing driveway or crossover

- Rock excavation

- Alarm, networking or home audio provisions

- Feature bathroom tiles, niche or boarder tiles

- Under-floor heating or heated towel rails!

- Bench tops and splash back included in cabinetry provision

- Concrete encasement of sewer

TERMS AND CONDITIONS

- This Quotation is based on general construction hours (Monday to Friday 7:00am to 3:30pm)

- Acceptance of Quotation must be in writing or by way of purchase order or received by us within the time stipulated

- Variations to the original Quotation must be in writing

- All variations to the contract will be at cost plus 20% plus GST

- Quotation is valid for a period of 30 days from the date here of

- Quotation is Inclusive of GST

- Progress payments shall apply and be paid within 7 days net of receipt by the client with all monies owing to this project paid on completion of the above said works

- This contract total is based on zero retention

- This Quotation is valid for 30 days after date of submission

I confirm that my action here represents my electronic signature and is binding.

Signature:

Printed Name:

Date:

FINISHING SECTIONS

| AREA OF WORK | SELECTION MADE YES / NO | DETAILS | RECOMMENDED SUPPLIER / LINKS |
| --- | --- | --- | --- |
| Kitchen Laundry Wardrobe Bathroom Ensuite Cabinets | TBC | Provision Included | The Kitchenmaker https://thekitchenmaker.com.au/ (02) 9905 5028 |
| Kitchen Appliances | TBC | Provision Included | Winning Appliances https://www.winningappliances.com.au/ 02 9938 4733 |
| Carpet | TBC | Provision Included | Carpet Call https://www.carpetcall.com.au/ 1300502427 |
| Plaster Cornice | Yes | Provision for 90mm Cove Choice | CSR Trades Supplies http://www.gyprock.com.au/Pages/For- Homeowners.aspx |
| I nternal Doors | Yes | Hollow Core Flush | Hume Doors http://www.humedoors.com.au/ Corinthian Doors http://www.corinthian.com.au/ |
| Door Furniture | TBC | Brushed Aluminium $50/door | Hardware and General http://shop.hg.com.au/locks/ Keeler Hardware http://www.keelerhardware.com.au/ |
| Lighting Allowance Only | TBC | Provision made for LED Downlights | Beacon Lighting http://www.beaconlighting.com.au/ Lights For You https://www.lightsforyou.com.au/ |
| Bathroom Fixtures | TBC | Provision for Supply | http://www.totalbathrooms.com.au/ https://www.reece.com.au/ |
| Wall and Floor Tiles | TBC | Provision for Supply | Amber Tiles https://www.ambertiles.com.au/ Beaumont Tiles http://www.beaumont-tiles.com.au/ |
| Shower Screen | Yes | Provision for Fixed Blade 10mm Glass | First Class Glass http://firstclassglass.com.au/our-services/glass- showerscreens |
| Corrugated Roofing Gutter and Fascia | Yes | Metal Colour Coated ColorBond | Colorbond Metal Roofing http://colorbond.com/products/guttering-and-fascia |
| Terracotta Roof Tiles | Yes | Color to Be Confirmed | Monier Roof Systems http://monier.com.au/Products/Terracotta-Tiles |
| Windows | TBC | Provision for Aluminium Powdercoated | Airlite Windows https://www.airlite.com.au/Products/Windows/Aluminium Bradman Windows http://www.bradnams.com.au/ |
| Garage Door | TBC | Provision for Tilt Panel Door | B&D Garage Doors https://www.bnd.com.au/ 136263 |
| Exterior Cladding | TBC | Provision for Primelock Smooth | Weathertx http://www.weathertex.com/product/primelok-smooth/ |