QUALITY ASSURANCE CHECKLIST

XYZ trades business

a

SITE ESTABLISHMENT

| Building Consent Passed |  | P |  | F |  | N/A | Resource Consent Passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Insurances notified |  | P |  | F |  | N/A | Master Builders Guarantee sent |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Pre Construction Meeting |  | P |  | F |  | N/A | Digger booked for site cut |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Digger booked for footings |  | P |  | F |  | N/A | Prenail ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Introduction letter to neighbours |  | P |  | F |  | N/A | Existing drains located |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Existing power and phone located |  | P |  | F |  | N/A | Existing water supply located |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Existing gas supply located |  | P |  | F |  | N/A | Datum for levels found |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Footpath inspected |  | P |  | F |  | N/A | Temporary Power supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Water supplied |  | P |  | F |  | N/A | Portaloo supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Jumbo Bin Supplied |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SITE PREPARATION

| Boundary Pegs located |  | P |  | F |  | N/A | Remaining trees protected |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| House marked out for site cut |  | P |  | F |  | N/A | Adequate cut for ground levels |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| And levels established |  |  |  |  |  |  | Outside building line |  |  |  |  |  |  |

| Clearance behind retaining walls |  | P |  | F |  | N/A | Correct location and heights for |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| adequate for access |  |  |  |  |  |  | slab steps |  |  |  |  |  |  |

| Geotech inspection passed |  | P |  | F |  | N/A | Blocklayer booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Banks protected |  | P |  | F |  | N/A | Metal placed for access |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All spoil removed from site or stock |  | P |  | F |  | N/A | Site fences in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| piled topsoil |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Site sign and address identified |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SET OUT

| House set out by surveyor |  | P |  | F |  | N/A | Concrete slab layer, plumber |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | and electrician booked |  |  |  |  |  |  |

| Reinforcing steel ordered |  | P |  | F |  | N/A | Stable and correct profile lines |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | and heights |  |  |  |  |  |  |

| Prenail booked |  | P |  | F |  | N/A |  |
| --- | --- | --- | --- | --- | --- | --- | --- |

RETAINING WALLS

| Bores at correct angle |  | P |  | F |  | N/A | Holes covered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Clearance behind retaining walls |  | P |  | F |  | N/A | Geotech inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| adequate for access |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Council inspection passed |  | P |  | F |  | N/A | Water removed from piles |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct size and profile piles |  | P |  | F |  | N/A | Piles angled correctly and in |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | line |  |  |  |  |  |  |

| Correct concrete strength used |  | P |  | F |  | N/A | Retaining timber nailed off |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | correctly |  |  |  |  |  |  |

| Capping in place on retaining wall |  | P |  | F |  | N/A | Drain coil place with filter sock |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct falls on drain coil |  | P |  | F |  | N/A | Scoria backfilling completed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

FOOTINGS

| Concrete and pump booked |  | P |  | F |  | N/A | Footing depths, widths and |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| for footings |  |  |  |  |  |  | steps correct |  |  |  |  |  |  |

| Blocks ordered |  | P |  | F |  | N/A | Water escape allowed for |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Geotech inspection passed |  | P |  | F |  | N/A | Bores covered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Sludge removed from footings |  | P |  | F |  | N/A | Steel cover to ground, bar |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| footings |  |  |  |  |  |  | chairs in place |  |  |  |  |  |  |

| Starter spaced correctly and |  | P |  | F |  | N/A | Safety caps on starters |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| lapped correctly |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Engineer inspection passed |  | P |  | F |  | N/A | Council inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Water removed from |  | P |  | F |  | N/A | Concrete strength correct |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| footings and piles |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Concrete trowelled off for |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| blocklayers |  |  |  |  |  |  |  |  |  |  |  |  |  |

BLOCKWORK

| Blockfill booked |  | P |  | F |  | N/A | Site clear for block delivery |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Scaffold in place |  | P |  | F |  | N/A | Correct header blocks used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Washouts in place |  | P |  | F |  | N/A | Blockouts for plumber in |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | place |  |  |  |  |  |  |

| Conduit in place for services |  | P |  | F |  | N/A | Conduits for external power |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| entry |  |  |  |  |  |  | / lighting in place |  |  |  |  |  |  |

| Gas entry allowed for |  | P |  | F |  | N/A | External gas supply allowed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Bond Beam in place |  | P |  | F |  | N/A | Engineer Inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council inspection passed |  | P |  | F |  | N/A | Site clear for block fill |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Blockfill strength correct |  | P |  | F |  | N/A | Blockfill trowelled off |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Excess blocks and pallets |  | P |  | F |  | N/A | Mesh and slab hardware |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| stacked and removed |  |  |  |  |  |  | booked |  |  |  |  |  |  |

| Bobcat and hardfill booked |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

WATERPROOFING

| Bank supported |  | P |  | F |  | N/A | Three coats of flintcote |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | applied |  |  |  |  |  |  |

| Drain coil place with sock |  | P |  | F |  | N/A | Correct falls on drain coil |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Flintcoating protected |  | P |  | F |  | N/A | Flintcote inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Scoria backfilling completed |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

HARDFILL

| Footing spoil removed |  | P |  | F |  | N/A | Hardfill compacted in |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | 150mm layers |  |  |  |  |  |  |

| Geotech inspection passed |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SLAB PIPEWORK

| Plumbing pipe locations |  | P |  | F |  | N/A | HWC relief valve in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| correct |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Plumbing pipes on test |  | P |  | F |  | N/A | Electrical Conduits in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | under slab |  |  |  |  |  |  |

| Ensure adequate fall to waste |  | P |  | F |  | N/A | Council inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| pipes |  |  |  |  |  |  | for pipework |  |  |  |  |  |  |

SLAB PREP

| Slab Thickenings in place |  | P |  | F |  | N/A | Polythene lapped and |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | taped. No holes |  |  |  |  |  |  |

| Shower recess boxed in |  | P |  | F |  | N/A | WC Pipe boxed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| correct location |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Mesh correct size and laps, |  | P |  | F |  | N/A | Starter bars bent and tied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| bar chairs correct cover |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Underslab insulation in |  | P |  | F |  | N/A | Council inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | for mesh |  |  |  |  |  |  |

| Slab boxed level |  | P |  | F |  | N/A | Garage Door rebate in |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | place |  |  |  |  |  |  |

| Other door rebated required |  | P |  | F |  | N/A | Cast in bolts for bottom |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| and in place |  |  |  |  |  |  | plates |  |  |  |  |  |  |

| Site cleared for access |  | P |  | F |  | N/A | Concrete cutter booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Prenail notified |  | P |  | F |  | N/A | Frame hardware ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Services booked |  | P |  | F |  | N/A | Drainlayer Booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

CONCRETE SLAB

| Correct strength concrete |  | P |  | F |  | N/A | 150mm clearance for patios |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| No humps or dips in slab |  | P |  | F |  | N/A | Concrete cutting completed in time |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Surveyor pass height to boundary |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

TIMBER FLOOR PILES

| Correct Ground Clearances |  | P |  | F |  | N/A | Pile locations correct |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Brace Piles drilled |  | P |  | F |  | N/A | Holes covered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council inspection passed |  | P |  | F |  | N/A | Piles braced plum and in line |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Water removed from piles |  | P |  | F |  | N/A | Correct concrete strength used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

BEARERS AND WALL PLATES

| Wall plates fixed with DPC |  | P |  | F |  | N/A | Bearer joins over piles |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Bearers level |  | P |  | F |  | N/A | Heights confirmed for floor levels |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Scaffold in place if required |  | P |  | F |  | N/A | End cuts treated |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stainless Steel wire dogs / bolts to |  | P |  | F |  | N/A | KN Straps in place on brace and |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| piles used |  |  |  |  |  |  | anchor piles |  |  |  |  |  |  |

| Nail plated used on joins |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

FLOOR JOISTS

| Prenail notified |  | P |  | F |  | N/A | Frame hardware ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| H3 joists used where required |  | P |  | F |  | N/A | Correct laps on joists |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Double joists to ends |  | P |  | F |  | N/A | All nogs in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Boundary joists in place |  | P |  | F |  | N/A | Joist hangers in place, nailed off. |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | Stainless if required |  |  |  |  |  |  |

| No tears in sisalation. |  | P |  | F |  | N/A | Correct sisalation used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

FLOORING

| Safety barriers in place |  | P |  | F |  | N/A | Plywood / Compressed sheet used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | in wet areas |  |  |  |  |  |  |

| T&G Flooring used |  | P |  | F |  | N/A | All flooring glued and nailed. No |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | squeaks |  |  |  |  |  |  |

| No broken flooring. Tight fighting |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| joins |  |  |  |  |  |  |  |  |  |  |  |  |  |

SUBFLOOR BRACING

| All subfloor braces in place |  | P |  | F |  | N/A | All bolts tightened |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stainless Steel bolts used on lower |  | P |  | F |  | N/A |  |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| end of brace |  |  |  |  |  |  |  |  |  |  |  |  |  |

BASE LININGS

| Base framing set out for correct |  | P |  | F |  | N/A | Jointers and corners in place on |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| cladding |  |  |  |  |  |  | base cladding |  |  |  |  |  |  |

| Base Vents at correct spacings |  | P |  | F |  | N/A |  |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SERVICES

| Gas required |  | P |  | F |  | N/A | Ducts to pipes under drives |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Trenches backfilled |  | P |  | F |  | N/A | Spoil removed from site |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

DRAINAGE

| Trenches backfilled |  | P |  | F |  | N/A | Gully Traps mortared |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Cess Pitt heights and locations |  | P |  | F |  | N/A | Council drain inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| established |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Anti cyphon to cess pitts |  | P |  | F |  | N/A | Drainage As Built received |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Spoil removed |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

GROUND LEVEL FRAMES

| Scaffolding Booked |  | P |  | F |  | N/A | Windows ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Midfloor frames ordered |  | P |  | F |  | N/A | Roof pack ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Roofer booked |  | P |  | F |  | N/A | Building Paper ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Site Clear for access |  | P |  | F |  | N/A | Correct timber treatment |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| H3 treatment to bath walls |  | P |  | F |  | N/A | Trim sizes correct for openings |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Frames nailed off and braced |  | P |  | F |  | N/A | Top plate capping complete |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All trubolts in place, correct |  | P |  | F |  | N/A | Dble bottom plate bolted for BR9's |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| spacings |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Frames ramsetted in place |  | P |  | F |  | N/A | BR Straps in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Nail plates to lintels in place |  | P |  | F |  | N/A | Beam pockets in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

MID FLOOR BEAMS

| Site clear for beam hiab |  | P |  | F |  | N/A | On site cutting welding completed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Beams drilled for plates and |  | P |  | F |  | N/A | Beams primed or galvanised |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

seating

| Steel beams bolted to beam |  | P |  | F |  | N/A | Plates bolted and tightened to |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| pockets |  |  |  |  |  |  | steel beams |  |  |  |  |  |  |

MID FLOOR JOISTS

| H3 joists used where required |  | P |  | F |  | N/A | Correct laps on joists |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Double joists to ends |  | P |  | F |  | N/A | All nogs in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Boundary joists in place |  | P |  | F |  | N/A | Stairwell / Ldy chute framed out |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Joist hangers in place, nailed off. |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Stainless if required

FLOORING

| Safety barriers in place |  | P |  | F |  | N/A | Sisalation installed over garage |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Plywood / Compressed sheet used |  | P |  | F |  | N/A | All flooring glued and nailed. No |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| in wet areas |  |  |  |  |  |  | squeaks |  |  |  |  |  |  |

| T&G Flooring used |  | P |  | F |  | N/A | No broken flooring. Tight fighting |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | joins |  |  |  |  |  |  |

MID FLOOR DECKS

| H3 Deck Joists used |  | P |  | F |  | N/A | End cuts treated |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct falls on furring |  | P |  | F |  | N/A | H3 Ply used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Ply tightly fitted |  | P |  | F |  | N/A | Angle fillets in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Ply screwed off at correct centres |  | P |  | F |  | N/A | 150mm clearance for deck |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Ply sanded |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

LEVEL 2 FRAMES

| Site Clear for access |  | P |  | F |  | N/A | Correct timber treatment |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| H3 treatment to bath walls |  | P |  | F |  | N/A | Trim sizes correct for openings |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Frames nailed off and braced |  | P |  | F |  | N/A | Top plate capping complete |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| BR Straps and coach screws in |  | P |  | F |  | N/A | Dble bottom plate bolted for BR9's |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| place |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Nail plates to lintels in place |  | P |  | F |  | N/A | Beam pockets in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Half high walls brackets and bolted |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| in place |  |  |  |  |  |  |  |  |  |  |  |  |  |

ROOF FRAMING

| Truss Plan |  | P |  | F |  | N/A | Scaffold in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Can reach with hiab |  | P |  | F |  | N/A | Beams located in roof cavity |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Beams fixed down correctly |  | P |  | F |  | N/A | Trusses spaced correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Grirder Trusses in place |  | P |  | F |  | N/A | Truss chords straight |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Rafters correctly spaced, straight, |  | P |  | F |  | N/A | Hold downs in place for trusses |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| H3 if reqd |  |  |  |  |  |  | and rafters |  |  |  |  |  |  |

| Valleys, Hips and ridges formed |  | P |  | F |  | N/A | Valleys correct for roof type |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| correctly |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Roof plane braces in place |  | P |  | F |  | N/A | Roof strap brace in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Dragon ties fitted |  | P |  | F |  | N/A | Apron nogs fitted correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct purlin centres, set backs for |  | P |  | F |  | N/A | Treatment Certificate for prenail |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| roof type |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Windows Site Measured |  | P |  | F |  | N/A | Roof Edge Protection booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Cavity Batten ordered |  | P |  | F |  | N/A | Kitchen measured and booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Vanities ordered |  | P |  | F |  | N/A | Fascia and soffits booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Garage door measured and booked |  | P |  | F |  | N/A | Internal Doors ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Plumber, Electrician, Gas, Central |  | P |  | F |  | N/A | Painter for fascia and soffits |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Vac prewire booked |  |  |  |  |  |  | booked |  |  |  |  |  |  |

PREP FOR SUBBIES

| Frames Straight and plum, Braces |  | P |  | F |  | N/A | Ceiling Strapping spaced correct. |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| removed |  |  |  |  |  |  | Ends flush |  |  |  |  |  |  |

| Nogs for shower doors |  | P |  | F |  | N/A | Nogs for rangehood and drier |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Nogs for stair handrails |  | P |  | F |  | N/A | Nogs for garage door tracks |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Site cleaned |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

FASCIAS

| Correct fascia used |  | P |  | F |  | N/A | Groove correct for soffit linings |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Two coats of stain applied to cedar |  | P |  | F |  | N/A | Stainless Steel used for sea spray |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Fascia straight |  | P |  | F |  | N/A | End cuts primed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Mitred glued |  | P |  | F |  | N/A | Correct fixings used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Nails punched |  | P |  | F |  | N/A | Surveyor pass height to boundary |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Spouting Booked |  | P |  | F |  | N/A | Bricks, Ties and mortar ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Brick Lintels ordered |  | P |  | F |  | N/A | Weatherboards ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Plasterer booked |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

ROOFING

| Correct profile and colour |  | P |  | F |  | N/A | Seaspray material used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Edge Protection in place |  | P |  | F |  | N/A | Roofing underlay in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct turn up walls for aprons |  | P |  | F |  | N/A | Stop ends on apron flashings |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Roofing dressed into gutter |  | P |  | F |  | N/A | Touch ups completed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Roof protected for working on |  | P |  | F |  | N/A | Site cleaned |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Guarantee obtained |  | P |  | F |  | N/A | Stairs booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

MEMBRANE ROOF

| Ply fixed with stainless screws |  | P |  | F |  | N/A | Angle fillets in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Drain outlet sealed in place |  | P |  | F |  | N/A | Overflow outlet in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Edge flashings installed |  | P |  | F |  | N/A | Membrane BRANZ approved |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Excess material removed |  | P |  | F |  | N/A | All joins well sealed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Membrane dressed into overflow |  | P |  | F |  | N/A | Membrane dressed up 150mm |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Water Test |  | P |  | F |  | N/A | Producer Statement provided |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Guarantee obtained |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SOFFITS

| Flashings installed |  | P |  | F |  | N/A | Rebates plastered on villaboard |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Two coats of stain applied to cedar |  | P |  | F |  | N/A | Correct fixings used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| prior to install |  |  |  |  |  |  |  |  |  |  |  |  |  |

| No broken sheets |  | P |  | F |  | N/A | Vents in place if required |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Tight fitting at eaves junction |  | P |  | F |  | N/A | Jointed correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct colour to fascia and soffits |  | P |  | F |  | N/A | Quality of paint finish |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SPOUTING

| Scaffold in place |  | P |  | F |  | N/A | Correct profile and colour |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Seaspray material used |  | P |  | F |  | N/A | Downpipe locations marked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Corners and joins correctly sealed |  | P |  | F |  | N/A | Ends capped and clear of cladding |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Water Test |  | P |  | F |  | N/A | Guarantee obtained |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

EXTERNAL WRAP AND CAVITY SYSTEM

| Ply bracing nailed with stainless |  | P |  | F |  | N/A | Council ply brace inspection |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| steel |  |  |  |  |  |  | passed |  |  |  |  |  |  |

| Correct building paper used |  | P |  | F |  | N/A | Paper wrapped to corners |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All laps taped |  | P |  | F |  | N/A | Paper strapped |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Penetrations taped correctly |  | P |  | F |  | N/A | Window wraps installed correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct gauge battens used |  | P |  | F |  | N/A | Double battens in place for fixings |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Spaced correctly cavity battens |  | P |  | F |  | N/A | Vermin Proofing in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Corner flashings in place |  | P |  | F |  | N/A | Building paper trimmed at base |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Metre box head flashing |  | P |  | F |  | N/A | Council cavity inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Plumbing Hardware ordered |  | P |  | F |  | N/A | Carpet ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Tiles ordered |  | P |  | F |  | N/A | Timber flooring ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Insulation booked |  | P |  | F |  | N/A | Gib Fixers booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Gib ordered |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

EXTERNAL JOINERY

| Large windows unglazed |  | P |  | F |  | N/A | Correct colour |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct jambs used |  | P |  | F |  | N/A | Correct hardware |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| WANZ bars installed |  | P |  | F |  | N/A | Jamb Flashings installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Cill Flashings installed |  | P |  | F |  | N/A | 15 deg angle on head flashings |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stop ends on head flashings |  | P |  | F |  | N/A | 30mm past window edges |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Head flashing tape applied |  | P |  | F |  | N/A | 2nd layer of paper over head |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | flashing lapped under paper |  |  |  |  |  |  |

| Backing Rod in place |  | P |  | F |  | N/A | Foam installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Hold backs for doors supplied |  | P |  | F |  | N/A | All ranchsliders adjusted |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Keys collected |  | P |  | F |  | N/A | Safety glass to areas required |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct obscure glass |  | P |  | F |  | N/A | Guarantee obtained |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

BRICKWORK

| Site clear for access |  | P |  | F |  | N/A | Brick rebate cleaned and sealed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| DPC in place for windows |  | P |  | F |  | N/A | Window heads framed up |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Scaffold in place |  | P |  | F |  | N/A | Brick colour and size correct |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stainless ties used for sea spray |  | P |  | F |  | N/A | Correct brick tie sizes |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Washouts in place |  | P |  | F |  | N/A | Mortar trowelled off |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council half high inspection passed |  | P |  | F |  | N/A | Weepholes in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct brick lintels supplied |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

WEATHERBOARDS

| Two coats of stain applied to cedar |  | P |  | F |  | N/A | Correct fixings used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| prior to install |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Nails punched |  | P |  | F |  | N/A | Cuts all primed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All flat soakers and corner soakers |  | P |  | F |  | N/A | Facings, scribers and eaves |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| nailed off |  |  |  |  |  |  | moulds fitted tightly |  |  |  |  |  |  |

| Stainless Steel used for sea spray |  | P |  | F |  | N/A |  |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

PLASTERING

| Proprietary Batten system installed |  | P |  | F |  | N/A | All relevant flashings installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council cavity inspection passed |  | P |  | F |  | N/A | Plaster finish specified |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Plaster coat one, control joints |  | P |  | F |  | N/A | Council plaster coat 1 inspection |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | passed |  |  |  |  |  |  |

| Adequate time between coats |  | P |  | F |  | N/A | Council plaster coat 2 inspection |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | passed |  |  |  |  |  |  |

| All drip edges correct |  | P |  | F |  | N/A | All plaster details complete |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct ground clearance |  | P |  | F |  | N/A | Quality of plaster finish |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Producer Statement provided |  | P |  | F |  | N/A | Guarantee obtained |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

EXTERNAL FINISHINING

| Paint colour specified |  | P |  | F |  | N/A | Penetrations sealed correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All window stickers removed |  | P |  | F |  | N/A | External Paint quality |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Downpipes in place |  | P |  | F |  | N/A | Fixings sealed correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Bottom of lower W/B painted |  | P |  | F |  | N/A |  |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

PLUMBING PIPEOUT

| Copper or rehow to be used |  | P |  | F |  | N/A | Kitchen plan supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Details for hardware brands and |  | P |  | F |  | N/A | Hole diametres comply in joists |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| locations |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Correct shower wastes installed |  | P |  | F |  | N/A | Floor wastes installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Pipework supported correctly |  | P |  | F |  | N/A | Pipework on pressure test |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council pipework inspection |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| passed |  |  |  |  |  |  |  |  |  |  |  |  |  |

FIREPLACE

| Brand and style confirmed |  | P |  | F |  | N/A | Fireproof board installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct trim size for fire |  | P |  | F |  | N/A | Flue installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Clearances to spec |  | P |  | F |  | N/A | Vents in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Chimney cowl in place |  | P |  | F |  | N/A | Hearth allowed for |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Surround allowed for |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

ELECTRICAL PREWIRE

| Kitchen plan supplied |  | P |  | F |  | N/A | Cat 5 / Cat 7 cabling required? |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Power Point Locations |  | P |  | F |  | N/A | Power and isolator switch for fire |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Power supply for aircon |  | P |  | F |  | N/A | Power supply for water heating |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Power supply for central vac |  | P |  | F |  | N/A | Mirror demister power allowed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Bathroom flush boxes over tiles |  | P |  | F |  | N/A | Correct position for heated towel |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | rails |  |  |  |  |  |  |

| Phone Jack all accounted for |  | P |  | F |  | N/A | Data Points |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Central Hub wired for |  | P |  | F |  | N/A | Switch for wastemaster allowed for |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Aerial Points accounted for |  | P |  | F |  | N/A | Alarm wiring installed and marked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Garage door power and switch |  | P |  | F |  | N/A | Draw wires for all underfloor |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| allowed for |  |  |  |  |  |  | heating in place |  |  |  |  |  |  |

| Ducting for extractor fans, |  | P |  | F |  | N/A | Light styles and cut out sizes |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| rangehood, drier. |  |  |  |  |  |  | determined |  |  |  |  |  |  |

| Gib Stopper booked |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

GAS PIPEOUT

| Correct copper used |  | P |  | F |  | N/A | Bayonets allowed for |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Fireplace piped |  | P |  | F |  | N/A | External gas fittings allowed for |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All kitchen piped accordingly |  | P |  | F |  | N/A | Piped for water heating |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council pipework inspection |  | P |  | F |  | N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| passed |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

CENTRAL VACUUM

| Pipework tidy |  | P |  | F |  | N/A | Vac pac in for kitchen |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Adequate outlets allowed for |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

AIRCON PIEOUT

| Nogs for fixtures in place |  | P |  | F |  | N/A | Drain pipes in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| External unit position identified |  | P |  | F |  | N/A | Correct position |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

INTERNAL DOORS

| All sliding tracks supplied |  | P |  | F |  | N/A | Correct style supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct hinge colour |  | P |  | F |  | N/A | Correct cut outs for hardware |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Doors LH and RH correct |  | P |  | F |  | N/A | Doors nailed off correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Planted stops in place |  | P |  | F |  | N/A | Correct clearances |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Clearances for tiles allowed for |  | P |  | F |  | N/A | Flush pulls and roller catches set |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | up |  |  |  |  |  |  |

INSULATION

| Correct brands and rating supplied |  | P |  | F |  | N/A | Midfloor insulated |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Sound batts in |  | P |  | F |  | N/A | Garage enveloped from house |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All batts in place, none fallen out |  | P |  | F |  | N/A | Council insulation inspection |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | passed |  |  |  |  |  |  |

FINAL PRELINE CHECK

| Site cleaned |  | P |  | F |  | N/A | Cladding completed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Water test completed |  | P |  | F |  | N/A | All nogs in for wall fixed vanities |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All nogs in for stair handrails, |  | P |  | F |  | N/A | All nogs in for shower doors |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| rangehood, drier |  |  |  |  |  |  |  |  |  |  |  |  |  |

| All bracing hardware in place |  | P |  | F |  | N/A | All lintel nail plates fixed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Trussed and rafters fixed down |  | P |  | F |  | N/A | All bracing hardware in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All walls plum and straight |  | P |  | F |  | N/A | Shower based half concrete filled |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council preline inspection passed |  | P |  | F |  | N/A | Internal trims ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Painter for interior booked |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

INTERNAL LININGS

| Mobile scaffold in place height |  | P |  | F |  | N/A | Villaboard fixed to shower areas |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Villaboard nailed off correctly |  | P |  | F |  | N/A | Gib fixed for square stopping |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Gib horizontally fixed |  | P |  | F |  | N/A | No nails extruding |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Ultraline used on ceilings |  | P |  | F |  | N/A | Noiseline fitted and sealed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Fireline fitted and sealed |  | P |  | F |  | N/A | Pipework marked on gib |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Braceline nailed off correctly |  | P |  | F |  | N/A | Water pressure and gas pipes |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | checked |  |  |  |  |  |  |

| Site cleaned |  | P |  | F |  | N/A | Council postline inspection passed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Underfloor heating booked |  | P |  | F |  | N/A | Tiler booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Timber flooring booked |  | P |  | F |  | N/A | Carpet layer booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

STAIRS

| Landings in place |  | P |  | F |  | N/A | Correct stringers used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Bullnose on stairs fitted |  | P |  | F |  | N/A | Well nailed off. No squeaks |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Underside of stairs lined |  | P |  | F |  | N/A | Stair handrail booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

GARAGE DOOR

| Correct colour and style |  | P |  | F |  | N/A | Tracks fixed through nogs |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final quality check |  | P |  | F |  | N/A | Remotes collected |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

INTERNAL TRIMS

| Skirting and architrave styles |  | P |  | F |  | N/A | All nailed and glued correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| correct |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Nails punched |  | P |  | F |  | N/A | Tightly fitted |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Rebated caps on half high walls |  | P |  | F |  | N/A | Stair handrails installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct profile of handrail |  | P |  | F |  | N/A | Correct brackets to handrail |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final quality check |  | P |  | F |  | N/A | Appliances ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Floorsander booked |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

GIB STOPPING

| Level 5 required to halls and |  | P |  | F |  | N/A | Downlights cutout |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| stairwells? |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Downlights line up |  | P |  | F |  | N/A | Square stop tape correct |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct gib cove used |  | P |  | F |  | N/A | Slimlines fitted |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final coat inspection quality |  | P |  | F |  | N/A | Plumbing Hardware ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Underfloor heating fitoff booked |  | P |  | F |  | N/A | Gas metre booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Drive prep booked |  | P |  | F |  | N/A | Fencing booked |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Plumber, Electrician, Gas, Central |  | P |  | F |  | N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Vac finish booked |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

AIRCON PIEOUT

| Slate and undertile sheets laid to |  | P |  | F |  | N/A | All seems sanded clean for carpet |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| tile areas |  |  |  |  |  |  | grade |  |  |  |  |  |  |

| Final quality check |  | P |  | F |  | N/A | Site cleaned thoroughly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

INTERNAL PAINTING

| All colours specified |  | P |  | F |  | N/A | Spray or roller confirmed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Enamel used to wet areas |  | P |  | F |  | N/A | Well sanded between coats |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Cutting in tidy |  | P |  | F |  | N/A | Tape removed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final quality check |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

TIMBER FLOORING

| Colour and style confirmed |  | P |  | F |  | N/A | Laying direction confirmed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All joins tidy |  | P |  | F |  | N/A | Trims in place to edges |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Uniform colour |  | P |  | F |  | N/A | Fixed correctly. No spring |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final quality check |  | P |  | F |  | N/A | Guarantee obtained |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

UNDERFLOOR HEATING

| All areas allowed for completed |  | P |  | F |  | N/A | Mirror demisters installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Wiring on test |  | P |  | F |  | N/A | Guarantee obtained |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

TILING

| Shower based plastered to fall |  | P |  | F |  | N/A | Waterproofing a BRANZ approved |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | product |  |  |  |  |  |  |

| Council waterproofing inspection |  | P |  | F |  | N/A | Producer Statement provided |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| passed |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Tile colours and layout confirmed |  | P |  | F |  | N/A | Grout colours confirmed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Shower nibs in correct place for std |  | P |  | F |  | N/A | Allowance for vanities considered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| shower doors |  |  |  |  |  |  | (wall fixings) |  |  |  |  |  |  |

| Kitchen wall tiles installed |  | P |  | F |  | N/A | Deck tiles installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Site cleaned |  | P |  | F |  | N/A | Final quality check |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Shower doors measured |  | P |  | F |  | N/A | Mirrors ordered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

JOINERY UNITS

| Colour and material correct |  | P |  | F |  | N/A | Correct handles |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Soft closers in place |  | P |  | F |  | N/A | Fixed correctly |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Toe kicks in place |  | P |  | F |  | N/A | Kitchen top template taken |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Kitchen Top installed correctly |  | P |  | F |  | N/A | Cutouts for air switch if required |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Kitchen sink sealed and braced |  | P |  | F |  | N/A | Final quality check |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

Elecrtical finish

| Correct face plates |  | P |  | F |  | N/A | Correct lights used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct positions |  | P |  | F |  | N/A | Dimmers in where required |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| 2 Way lighting correct places |  | P |  | F |  | N/A | Earth peg in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Heated Towel rails installed |  | P |  | F |  | N/A | Powered up |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All tested and working |  | P |  | F |  | N/A | Electrical Cert Supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Site cleaned thoroughly |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

APPLIANCES

| Alarm on in house |  | P |  | F |  | N/A | Correct brands and colours |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Rangehood installed and vented |  | P |  | F |  | N/A | All matching external grilles |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Drier duct completed |  | P |  | F |  | N/A | Splashback measured |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Silicone to vanities and WC's |  | P |  | F |  | N/A | Guarantee obtained |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

PLUMBING FINISH

| Correct hardware used |  | P |  | F |  | N/A | All wastes supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Non return valves on shower roses |  | P |  | F |  | N/A | Silicone to vanities and WC's |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Silicone to kitchen bench done |  | P |  | F |  | N/A | All tested and working |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final quality check |  | P |  | F |  | N/A | Guarantee obtained - all hardware |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SHOWER DOORS, MIRRORS, SPLASHBACKS

| Correct glass used. Frameless |  | P |  | F |  | N/A | Correct hardware used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Mirrors installed |  | P |  | F |  | N/A | Splashback installed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct colour and brand |  | P |  | F |  | N/A | Correct underlay |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final quality check |  | P |  | F |  | N/A | All trims in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Laid correct to stairs. Waterfall or |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| bullnose |  |  |  |  |  |  |  |  |  |  |  |  |  |

GAS FINISH

| Fireplace completed |  | P |  | F |  | N/A | Infinity’s in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Producer Statement for fire |  | P |  | F |  | N/A | Gas connection complete |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Gas Certificate |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

CENTRAL VACUUM FINISH

| Correct face plates |  | P |  | F |  | N/A | Vac pan installed in kitchen |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct motor unit supplied |  | P |  | F |  | N/A | Pistol grip supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All working |  | P |  | F |  | N/A | Accessories collected |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Guarantee obtained |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

EXTERNAL DECKS

PILES

| Correct ground clearance |  | P |  | F |  | N/A | Pile locations correct |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Brace Piles drilled |  | P |  | F |  | N/A | Holes covered |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Council holes inspection passed |  | P |  | F |  | N/A | Piles braced plum and in line |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Water removed from piles |  | P |  | F |  | N/A | Correct concrete strength used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

WALL PLATES AND BEARERES

| Wall plates fixed with dpc in place |  | P |  | F |  | N/A | Spacer between house and deck |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | wall plate |  |  |  |  |  |  |

| Bearer joins over piles |  | P |  | F |  | N/A | Scaffold in place if required |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stainless Steel wire dogs to piles |  | P |  | F |  | N/A | End cuts treated |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| used |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Nail plated used on joins |  | P |  | F |  | N/A | KN Straps in place on brace and |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | anchor piles |  |  |  |  |  |  |

joists

| Correct laps on joists |  | P |  | F |  | N/A | Double joists to ends |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| All nogs in place |  | P |  | F |  | N/A | Boundary joists in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stainless Steel joist hangers in |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| place, nailed off. |  |  |  |  |  |  |  |  |  |  |  |  |  |

decking

| Safety barriers in place |  | P |  | F |  | N/A | Gripside up or down correct |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct material - Kwilla / Pine, |  | P |  | F |  | N/A | Spacings correct between decking |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 25mm / 40mm |  |  |  |  |  |  | or close fitted |  |  |  |  |  |  |

| Border decking in place |  | P |  | F |  | N/A | Nailed completely and punched |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

sub floor braces

| All subfloor braces in place |  | P |  | F |  | N/A | All bolts tightened |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stainless Steel bolts used |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

base cladding

| Base framing set out for correct |  | P |  | F |  | N/A | Jointers and corners in place on |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| cladding |  |  |  |  |  |  | base cladding |  |  |  |  |  |  |

| Base Vents at correct spacings |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

handrails

| Completed if over 1.0m high |  | P |  | F |  | N/A | Built to correct detail |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Max 100mm gaps to balusters |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

deck stairs

| No spring in treads |  | P |  | F |  | N/A | Risers closed off |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Handrails built to 3 treads and |  | P |  | F |  | N/A | Bottom of stringer securely fixed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| more |  |  |  |  |  |  | Final quality check |  |  |  |  |  |  |

pergolas

| Bores to correct depth |  | P |  | F |  | N/A | Posts plum and braced |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Post setout correct |  | P |  | F |  | N/A | Correct concrete strength used |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Beams fixed with stainless steel |  | P |  | F |  | N/A | Wall plate fixed with stainless steel |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| bolts and brackets |  |  |  |  |  |  | and sealed on cladding |  |  |  |  |  |  |

| Wall plate spaced off cladding |  | P |  | F |  | N/A | Rater setout correct |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Rafter end chamfer cut tidily and |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| uniform |  |  |  |  |  |  |  |  |  |  |  |  |  |

fencing

| Boundary Pegs located |  | P |  | F |  | N/A | Heights and styles confirmed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Gate locations confirmed |  | P |  | F |  | N/A | Steel framed gate |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct spacings to pailings |  | P |  | F |  | N/A | Site cleaned |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Final quality check |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

clothesline and letterbox

| Correct style and location |  | P |  | F |  | N/A |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

drives and paths

CARPET

| 150mm minimum hardfill |  | P |  | F |  | N/A | Correct falls in drive |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Fines used for final screed |  | P |  | F |  | N/A | Hardfill well compacted |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Mesh in place if required |  | P |  | F |  | N/A | Boxing heights 100mm minimum |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Concrete cutter booked |  | P |  | F |  | N/A | Council crossing inspection |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | passed |  |  |  |  |  |  |

| Concrete type confirmed |  | P |  | F |  | N/A | Correct concrete supplied |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Driveway trowelled off correctly |  | P |  | F |  | N/A | Aggregate exposed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Concrete cutting completed in time |  | P |  | F |  | N/A | Boxing stripped |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

landscaping

| Site cleaned and debris removed |  | P |  | F |  | N/A | Bins removed from site |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Ground leveled and tidy for work |  | P |  | F |  | N/A | Weed mat pinned down |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Topsoil screened |  | P |  | F |  | N/A | Sand in topsoil being grassed |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Correct ground clearance to floor |  | P |  | F |  | N/A | Irrigation systems in place |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| levels |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Grass Seed, Spray on or |  | P |  | F |  | N/A |  |  | P |  | F |  | N/A |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Readylawn laid |  |  |  |  |  |  |  |  |  |  |  |  |  |